AEGIS — Child Safety Band

Progress on Previous Items  |  Meeting Forms 11 – 20

(To be reviewed and signed by Dr. Altaf Hussain)

| Meeting Form No. 11 | Date: 21 April, 2026 |
| --- | --- |
| Progress on previous Items (if any) [Based on action items from Meeting Form 10] |  |
| 1. Diagrams were gone through and updated — the sequence diagram now shows the BLE flow more clearly. |  |
| 2. Use-case diagram was adjusted to reflect panel feedback; supervisor confirmed it matches the defended concept. |  |
| 3. All design-phase material is wrapped up and ready for submission. |  |
| Supervisor's Comments: | Supervisor's Signature: _______________________________ |

| Meeting Form No. 12 | Date: 28 April, 2026 |
| --- | --- |
| Progress on previous Items (if any) [Based on action items from Meeting Form 11] |  |
| 1. Firebase is connected and both Firestore and Authentication are up and running in the app. |  |
| 2. Folder structure is sorted and pubspec.yaml has all the packages we need. |  |
| 3. Dev plan is drafted — covers the app, firmware, and ML model work in phases. |  |
| Supervisor's Comments: | Supervisor's Signature: _______________________________ |

| Meeting Form No. 13 | Date: 07 May, 2026 |
| --- | --- |
| Progress on previous Items (if any) [Based on action items from Meeting Form 12] |  |
| 1. Bottom nav bar is set up and routing between all five screens is working fine. |  |
| 2. Page layouts for all five screens are in place with consistent styling throughout. |  |
| 3. Went through the designs against Velvet Night tokens — fixed spacing and colours where they were off. |  |
| Supervisor's Comments: | Supervisor's Signature: _______________________________ |

| Meeting Form No. 14 | Date: 13 May, 2026 |
| --- | --- |
| Progress on previous Items (if any) [Based on action items from Meeting Form 13] |  |
| 1. Email and password login and signup are both working end-to-end with Firebase. |  |
| 2. Validation, error messages, and session persistence are all in and working properly. |  |
| 3. Ran through login, logout, and signup on the emulator and a real phone — all good. |  |
| Supervisor's Comments: | Supervisor's Signature: _______________________________ |

| Meeting Form No. 15 | Date: 20 May, 2026 |
| --- | --- |
| Progress on previous Items (if any) [Based on action items from Meeting Form 14] |  |
| 1. Google Maps is in and showing the live location correctly on the tracking screen. |  |
| 2. Firestore listener is running and coordinates are coming through with barely any delay. |  |
| 3. Custom marker and avatar are showing up properly on the map. |  |
| Supervisor's Comments: | Supervisor's Signature: _______________________________ |

| Meeting Form No. 16 | Date: 26 May, 2026 |
| --- | --- |
| Progress on previous Items (if any) [Based on action items from Meeting Form 15] |  |
| 1. Safe zone circle is draggable and resizable — easy to set up from the map screen. |  |
| 2. Zone data is saved to Firestore per user and loads back correctly on app launch. |  |
| 3. Notification fired correctly when we moved a test location outside the boundary. |  |
| Supervisor's Comments: | Supervisor's Signature: _______________________________ |

| Meeting Form No. 17 | Date: 03 June, 2026 |
| --- | --- |
| Progress on previous Items (if any) [Based on action items from Meeting Form 16] |  |
| 1. ESP32 is reading GPS data from the Neo-6M fine — NMEA parsing is working as expected. |  |
| 2. BLE is broadcasting the device ID and GPS payload — verified with a BLE scanner app. |  |
| 3. Tested on real hardware — the Flutter app is receiving and parsing the data correctly. |  |
| Supervisor's Comments: | Supervisor's Signature: _______________________________ |

| Meeting Form No. 18 | Date: 09 June, 2026 |
| --- | --- |
| Progress on previous Items (if any) [Based on action items from Meeting Form 17] |  |
| 1. TFLite model is running on the ESP32 and giving output in real time from the sensor. |  |
| 2. Preprocessing pipeline is working — readings are normalised before going into the model. |  |
| 3. Tested against real movements — activity labels and fall detection are coming out at a reasonable accuracy. |  |
| Supervisor's Comments: | Supervisor's Signature: _______________________________ |

| Meeting Form No. 19 | Date: 16 June, 2026 |
| --- | --- |
| Progress on previous Items (if any) [Based on action items from Meeting Form 18] |  |
| 1. FCM is set up and push notifications are reaching the parent's device correctly. |  |
| 2. All three alert types — safe zone exit, fall, and low battery — are triggering fine in testing. |  |
| 3. Alert history screen is done and showing the right entries from Firestore with timestamps. |  |
| Supervisor's Comments: | Supervisor's Signature: _______________________________ |

| Meeting Form No. 20 | Date: 18 June, 2026 |
| --- | --- |
| Progress on previous Items (if any) [Based on action items from Meeting Form 19] |  |
| 1. Full BLE pipeline tested — found and fixed a packet-loss bug in the handler. |  |
| 2. Firestore sync held up under load — updates and alerts are within acceptable response times. |  |
| 3. All bugs from testing were fixed; system is stable and ready for the final evaluation. |  |
| Supervisor's Comments: | Supervisor's Signature: _______________________________ |