AEGIS — Child Safety Band

Supervisor Remarks — Progress on Previous Items (Forms 11–20)

Meeting Form 11   |   21 April, 2026

Diagrams refined. Sequence diagram updated with BLE flow.

Use-case diagram aligned with defended concept.

Design documentation complete. Ready for implementation phase.

Meeting Form 12   |   28 April, 2026

Firebase connected. Firestore and Auth initialised.

Folder structure and dependencies finalised.

Development roadmap drafted and approved.

Meeting Form 13   |   07 May, 2026

Bottom nav bar implemented. Routing working across all screens.

Page layouts built with consistent styling.

Screens match Velvet Night design. Spacing corrected.

Meeting Form 14   |   13 May, 2026

Login and signup working with Firebase Auth.

Form validation and session persistence in place.

Tested on emulator and physical device. All passing.

Meeting Form 15   |   20 May, 2026

Google Maps integrated. Live location displaying correctly.

Firestore listener active. Coordinates updating in real time.

Custom marker and avatar added to tracking screen.

Meeting Form 16   |   26 May, 2026

Safe zone circle implemented. Draggable and resizable.

Zone data saved to Firestore. Loads correctly on relaunch.

Notification triggers on safe zone breach. Tested successfully.

Meeting Form 17   |   03 June, 2026

ESP32 reading GPS from Neo-6M. NMEA parsing working.

BLE broadcasting device ID and GPS payload. Verified.

Flutter app receiving and parsing BLE data correctly.

Meeting Form 18   |   09 June, 2026

TFLite model running on ESP32. Inference on MPU-6050 confirmed.

Preprocessing pipeline in place. Readings normalised before inference.

Activity labels and fall detection at acceptable accuracy.

Meeting Form 19   |   16 June, 2026

FCM set up. Push notifications reaching parent device.

All three alert types triggering correctly in tests.

Alert history screen complete. Entries showing with timestamps.

Meeting Form 20   |   18 June, 2026

Full BLE pipeline tested. Packet-loss bug found and fixed.

Firestore sync stable under load. Response times acceptable.

All bugs resolved. System ready for final evaluation.