AEGIS – Child Safety Band

Progress on Previous Action Items — Meeting Forms 11 to 20

| Meeting Form No. 11 | Date: 21 April, 2026 |
| --- | --- |

Action Items from Previous Meeting

• Review and refine block, use-case, and sequence diagrams.

• Discuss whether diagrams clearly represent system functionality.

• Align diagrams with the defended concept and panel feedback.

• Discuss how these diagrams guide the implementation phase and finalize design-phase material for submission.

Progress on Previous Items

• All diagrams reviewed, refined, and updated to reflect final system architecture; sequence diagram revised to include BLE communication flow.

• Diagrams confirmed to clearly represent system functionality; minor corrections applied to use-case diagram following supervisor feedback.

• Design-phase documentation finalized and organized for FYP records and submission.

| Supervisor's Comments: | Supervisor's Signature: ___________________ |
| --- | --- |

| Meeting Form No. 12 | Date: 28 April, 2026 |
| --- | --- |

Action Items from Previous Meeting

• Set up Firebase project and connect the Flutter app with Firestore and Authentication modules.

• Define the project folder structure and finalize all package dependencies in pubspec.yaml.

• Plan the development roadmap covering the Flutter app, firmware, and ML components.

Progress on Previous Items

• Firebase project created and successfully connected to the Flutter app; Firestore and Authentication initialized with proper security rules.

• Feature-based project folder structure defined; pubspec.yaml updated with all required dependencies and version constraints.

• Development roadmap drafted and shared with supervisor, covering all three phases: Flutter app, ESP32 firmware, and TFLite ML model.

| Supervisor's Comments: | Supervisor's Signature: ___________________ |
| --- | --- |

| Meeting Form No. 13 | Date: 07 May, 2026 |
| --- | --- |

Action Items from Previous Meeting

• Implement bottom navigation bar and screen routing for all five main app sections.

• Build scaffold layouts for Home, Map, Alerts, Profile, and Settings screens.

• Review screen wireframes against the Velvet Night design system and adjust spacing.

Progress on Previous Items

• Bottom navigation bar implemented with persistent routing across all five app sections using Go Router.

• Scaffold layouts built for all screens with consistent theming and placeholder widgets.

• Wireframes reviewed against design tokens; spacing, font sizes, and colour values adjusted to match the Velvet Night design system.

| Supervisor's Comments: | Supervisor's Signature: ___________________ |
| --- | --- |

| Meeting Form No. 14 | Date: 13 May, 2026 |
| --- | --- |

Action Items from Previous Meeting

• Implement Firebase Authentication for email/password login and signup flows.

• Add form validation, error handling, and session persistence on app relaunch.

• Test login, signup, and logout functionality on emulator and physical device.

Progress on Previous Items

• Firebase Authentication integrated with fully working email/password login and signup screens.

• Form validation, descriptive error messages, and session persistence implemented and working correctly on relaunch.

• Login, signup, and logout flows tested and passing on both Android emulator and a physical device.

| Supervisor's Comments: | Supervisor's Signature: ___________________ |
| --- | --- |

| Meeting Form No. 15 | Date: 20 May, 2026 |
| --- | --- |

Action Items from Previous Meeting

• Integrate Google Maps Flutter plugin and display live child location on the map screen.

• Set up a Firestore real-time listener to stream device GPS coordinates to the app.

• Add custom map markers and a child avatar overlay for the live tracking view.

Progress on Previous Items

• Google Maps Flutter plugin integrated; live child location displayed and updating on the map screen.

• Firestore real-time listener configured and streaming GPS coordinates with low latency.

• Custom map markers and child avatar overlay implemented and rendering correctly on the tracking view.

| Supervisor's Comments: | Supervisor's Signature: ___________________ |
| --- | --- |

| Meeting Form No. 16 | Date: 26 May, 2026 |
| --- | --- |

Action Items from Previous Meeting

• Implement safe zone creation with a draggable circle overlay on the map.

• Store safe zone boundaries (center coordinates and radius) in Firestore per user.

• Trigger a local notification when the child location exits the defined safe zone.

Progress on Previous Items

• Safe zone creation implemented with a fully draggable and resizable circle overlay on the map.

• Safe zone boundaries stored in Firestore under the user document and correctly retrieved on app launch.

• Local notification triggered and tested; alert fires reliably when the child location moves outside the defined boundary.

| Supervisor's Comments: | Supervisor's Signature: ___________________ |
| --- | --- |

| Meeting Form No. 17 | Date: 03 June, 2026 |
| --- | --- |

Action Items from Previous Meeting

• Write ESP32 firmware to read GPS coordinates from the Neo-6M module via UART.

• Implement BLE advertisement to broadcast device ID and GPS data to the paired phone.

• Test firmware on the hardware prototype and verify BLE data reception in Flutter.

Progress on Previous Items

• ESP32 firmware written and successfully reading GPS coordinates from the Neo-6M module with NMEA sentence parsing.

• BLE advertisement implemented; device ID and GPS payload broadcasting confirmed using a BLE scanner app.

• Firmware tested on the hardware prototype; Flutter app receiving and correctly parsing the BLE data packets.

| Supervisor's Comments: | Supervisor's Signature: ___________________ |
| --- | --- |

| Meeting Form No. 18 | Date: 09 June, 2026 |
| --- | --- |

Action Items from Previous Meeting

• Integrate TensorFlow Lite model on ESP32 for activity detection using MPU-6050 data.

• Implement a preprocessing pipeline to normalize accelerometer readings before inference.

• Validate model output labels (idle, walking, running, fall) against real movement samples.

Progress on Previous Items

• TFLite model successfully integrated on ESP32 and running inference on live MPU-6050 accelerometer data.

• Preprocessing pipeline implemented; raw accelerometer values normalized and windowed before being passed to the model.

• Model output validated against real-world movement samples; fall detection and activity classification performing within acceptable accuracy.

| Supervisor's Comments: | Supervisor's Signature: ___________________ |
| --- | --- |

| Meeting Form No. 19 | Date: 16 June, 2026 |
| --- | --- |

Action Items from Previous Meeting

• Set up Firebase Cloud Messaging for push notifications on safety alert events.

• Trigger alerts for safe zone breach, fall detection, and low battery conditions.

• Build an in-app alert history screen displaying timestamp and alert type per event.

Progress on Previous Items

• Firebase Cloud Messaging configured and push notifications working end-to-end for all safety alert types.

• All three alert conditions (safe zone breach, fall detection, low battery) triggering correctly in test scenarios.

• Alert history screen built and displaying entries with timestamp and alert type, with data persisted in Firestore.

| Supervisor's Comments: | Supervisor's Signature: ___________________ |
| --- | --- |

| Meeting Form No. 20 | Date: 18 June, 2026 |
| --- | --- |

Action Items from Previous Meeting

• Conduct end-to-end testing of the ESP32-to-Flutter BLE communication pipeline.

• Test Firestore real-time sync for location updates and alert triggering under load.

• Document all bugs found during integration testing and assign fixes for the next session.

Progress on Previous Items

• End-to-end BLE communication pipeline tested; a packet-loss issue identified and resolved in the BLE handler.

• Firestore real-time sync tested under load; location updates and alert delivery performing within acceptable thresholds.

• All integration bugs documented; fixes applied and system confirmed stable ahead of final evaluation.

| Supervisor's Comments: | Supervisor's Signature: ___________________ |
| --- | --- |